# project status report

## overview

The migration to the new database backend is now 80% complete. Below is a quick rundown.

## key milestones

- schema redesign: done

- data migration scripts: done

- dual-write phase: in progress

- read cutover: planned for next week

- decommission of legacy db: planned for end of month

## risks

- high: data divergence during dual-write window

- medium: performance regression on legacy clients

- low: minor downtime during cutover

## team contacts

- alice — backend lead — alice@example.com

- bob — sre — bob@example.com

- carol — pm — carol@example.com

## next steps

- finish dual-write monitoring dashboard

- shadow-traffic test

- cutover dry-run

questions? ping #db-migration